Software Effort Estimation Report

Project Title: SoluoPrint - Advanced Print Shop Management System

Author: Peter Borngreat-Mensah (Student Index: 22424679)

Course: CSCD 602 - Advanced Software Engineering, Department of Computer Science, University of Ghana.

NOTE: Methodology Justification Use Case Points (UCP) estimation was selected over COCOMO II because SoluoPrint is an object-oriented, use-case-driven web application with distinct user actors (Shop Admin, Press Staff, Customer) and discrete database transactions.

1. Unadjusted Use Case Weight (UUCW)

| Use Case ID | Use Case Name | Complexity Level | Transactions | Weight |
| --- | --- | --- | --- | --- |
| UC-01 | Manage Customer Profiles & Types | Simple | 2 transactions | 5 |
| UC-02 | Single Print Job Creation & Pricing | Average | 5 transactions | 10 |
| UC-03 | Bulk Job Creation & Size Presets | Complex | 8 transactions | 15 |
| UC-04 | Payment Intake & Receivable Clearance | Average | 4 transactions | 10 |
| UC-05 | Expense Logging & Categorization | Simple | 3 transactions | 5 |
| UC-06 | Automated SMSOnlineAPI & Email Alerts | Simple | 2 transactions | 5 |
| UC-07 | Financial Analytics & Export Toolbar | Average | 5 transactions | 10 |
| UC-08 | Customer Portal Intake & Self-Service | Average | 6 transactions | 10 |

Total Unadjusted Use Case Weight (UUCW) = 70

2. Unadjusted Actor Weight (UAW)

| Actor Name | Actor Type | Description | Weight |
| --- | --- | --- | --- |
| Shop Admin / Owner | Complex | Interacts via Rich Graphical Web Dashboard UI | 3 |
| Shop Staff / Press Operator | Complex | Interacts via Production Workflow Web Interface | 3 |
| Customer | Complex | Interacts via Self-Service Customer Web Portal | 3 |
| SMSOnlineAPI Gateway | Simple | Interacts via REST API Callbacks | 1 |
| Namecheap cPanel SMTP | Simple | Interacts via SMTP Protocol | 1 |
| Supabase Auth / Postgres DB | Average | Interacts via Protocol/DB Connection | 2 |

Total Unadjusted Actor Weight (UAW) = 13

Unadjusted Use Case Points (UUCP) = UUCW + UAW = 70 + 13 = 83

3. Technical & Environmental Complexity Factors

Technical Complexity Factor (TCF) = 0.6 + (0.01 * TFactor) = 0.6 + (0.01 * 44) = 1.04

Environmental Complexity Factor (ECF) = 1.4 + (-0.03 * EFactor) = 1.4 + (-0.03 * 16) = 0.92

Adjusted Use Case Points (UCP) = UUCP * TCF * ECF = 83 * 1.04 * 0.92 = 79.41 UCP

4. Man-Hours & Duration Estimation

Using standard industry productivity factor (PF = 20 man-hours per UCP):

• Total Estimated Effort: 79.41 * 20 = 1,588.2 Person-Hours

• Scope Compression for 48-Hour Exam: Accomplished via high-productivity toolchain (Vite, React 18, Supabase BaaS PostgreSQL, Namecheap cPanel PHP microservices).