Software Quality Assurance & Testing Report

Project Title: SoluoPrint - Advanced Print Shop Management System

Author: Peter Borngreat-Mensah (Student Index: 22424679)

Course: CSCD 602 - Advanced Software Engineering, Department of Computer Science, University of Ghana.

NOTE: QA Strategy Summary Comprehensive black-box functional testing, integration verification, security checks, and usability validation performed across all live routes on https://print.soluotech.com.

1. Executive Test Execution Matrix

| Test ID | Module / Journey | Test Description & Expected Outcome | Status | Defects & Corrective Resolution |
| --- | --- | --- | --- | --- |
| TC-01 | Admin Auth | Attempt login with invalid credentials. System blocks and returns HTTP 401 error. | PASS | Verified. Supabase Auth handles rejection cleanly. |
| TC-02 | Admin Login | Login with valid Admin credentials (pborngreatmensah@gmail.com). Redirects to /dashboard. | PASS | Verified. Dashboard loads stats within 1.2s on live server. |
| TC-03 | Customer Portal Auth | Login via /customer-login with CUST-BENM-8564 / r1i9kpvb. Validates against customers table. | PASS | Defect: Initial hook crash. Fix: Reordered useMemo hooks prior to conditional returns. |
| TC-04 | Single Job Creation | Add print job with custom dimensions (W: 4, H: 6 ft). Calculates area and total price. | PASS | Verified. Total price matches square footage calculation. |
| TC-05 | Bulk Job Sticker Presets | Add bulk sticker job. Selecting 'Sticker 3x3 in' populates W, H, unit (inch), & price. | PASS | Defect: Unit stayed 'ft'. Fix: Updated handlePresetSelect to update unit and unit_price atomically. |
| TC-06 | Payment Recording | Record payment against customer balance. Auto-clears balance and updates status to Completed. | PASS | Verified. Balance updates real-time in Supabase DB. |
| TC-07 | SMSOnlineAPI Gateway | Dispatch payment receipt SMS via sms.js. Message strictly follows SMSGH template. | PASS | Verified. smsonlineapi responds with success code. |
| TC-08 | Namecheap SMTP Email | Send email verification via /api/send_email.php using notify@soluotech.com over SSL 465. | PASS | Verified. Custom HTML verification email delivered. |
| TC-09 | Payment Gateway Settings | Configure Hubtel, Paystack, and Flutterwave API keys in settings. | PASS | Verified. Gateway keys stored in settings table. |
| TC-10 | Export Toolbar PDF | Export Revenue Report page to PDF. PDF includes visual canvas graphics and table. | PASS | Defect: Black canvas compositing. Fix: Standardized beforeDraw canvas wiping compositing. |