Technical Debt Register & Phased Repayment Plan

Project Title: SoluoPrint - Advanced Print Shop Management System

Author: Peter Borngreat-Mensah (Student Index: 22424679)

Course: CSCD 602 - Advanced Software Engineering, Department of Computer Science, University of Ghana.

NOTE: Technical Debt Philosophy In a 48-hour development timeframe, strategic technical debt is deliberately incurred to prioritize core commercial requirements. All debt items are cataloged, prioritized, and assigned a remediation roadmap.

1. Technical Debt Register

| Debt ID | Technical Debt Item | Root Cause Analysis | Architectural Impact | Priority Rating | Resolution Status |
| --- | --- | --- | --- | --- | --- |
| TD-01 | Manual Password Hashing in Prototype Auth | Rapid prototyping shortcut | High Security Risk | CRITICAL | RESOLVED (Migrated to Supabase Auth RLS) |
| TD-02 | Lack of Automated Cypress E2E Tests | 48-Hour Exam Time Constraint | Regression risk on future updates | HIGH | Scheduled for Release v1.1 |
| TD-03 | Monolithic Dashboard Component | Speed of initial UI assembly | Decreased code maintainability | MEDIUM | Scheduled for Release v1.1 |
| TD-04 | Hardcoded API Gateway Secrets | Quick API verification during exam | Security risk in repository | HIGH | RESOLVED (Extracted to cPanel & .env) |
| TD-05 | Client-Side Financial Aggregations | Reduced backend RPC function overhead | Increased memory footprint for large datasets | MEDIUM | Scheduled for Release v2.0 |

2. Phased Technical Debt Repayment Roadmap

• Phase 1 (Immediate - Resolved): Fixed TD-01 and TD-04 by enforcing Supabase Auth Row Level Security (RLS) policies and extracting API credentials into environment variables on Namecheap cPanel.

• Phase 2 (Short-Term - Release v1.1): Implement Playwright E2E automated test suite (TD-02) and refactor DashboardPage.jsx into modular widgets (TD-03).

• Phase 3 (Medium-Term - Release v2.0): Migrate heavy financial report math from client JavaScript to Supabase PostgreSQL RPC stored procedures (TD-05).